# Deployment and Operations Plan

# Self-Hosted Voice AI Orchestration Platform ("Project Vaani")

| Field | Value |
| --- | --- |
| Document ID | DEP-001 |
| Version | 1.0 |
| Date | 2026-08-23 |
| Status | Draft |
| Preceding documents | FS-001, SRS-001, HLD-001, LLD-001, TP-001 |

Framing. FS-001 §5.3 identified the principal operational risk: a single operator assuming responsibilities previously carried by a vendor, in support of live campaigns that call real customers. This document exists to make that risk survivable. Its most important sections are §7 (cut-over), §9 (alerting) and §10 (runbooks) — not the infrastructure diagram.

────────────────────────────────────────

# 1. Environments

| Env | Purpose | Telephony | Data | Real calls |
| --- | --- | --- | --- | --- |
| LOCAL | Development | Simulator | Ephemeral | Never |
| CI | Automated verification | Simulator | Ephemeral | Never |
| STAGING | Pre-production; real providers | Real trunk, allow-list only | Staging DB | Operator's own numbers |
| PROD | Live client campaigns | Real trunk | Production DB | Yes |

Enforcement, not convention: the STAGING allow-list is implemented as an additional

dial gate in the gate chain (LLD §1.7). A misconfiguration cannot cause staging to dial

a customer.

────────────────────────────────────────

# 2. Infrastructure

## 2.1 Target topology

┌──────────────────── Coolify host (existing) ─────────────────────┐

│                                                                   │

│  ┌────────────────┐  ┌────────────────┐  ┌──────────────────┐    │

│  │ Platform API   │  │ Campaign Engine│  │     Dialer       │    │

│  │  (container)   │  │  (container)   │  │  (container)     │    │

│  └────────────────┘  └────────────────┘  └──────────────────┘    │

│                                                                   │

│  ┌──────────────────────────────────────────────────────────┐    │

│  │        Session Workers (scaled by concurrency)           │    │

│  └──────────────────────────────────────────────────────────┘    │

│                                                                   │

│  ┌────────────────┐                                              │

│  │ LiveKit server │  (self-hosted; or LiveKit Cloud early — A-02)│

│  └────────────────┘                                              │

│                                                                   │

│  ┌────────────────┐                                              │

│  │  Dograh        │  ◀── RETAINED AND RUNNING until G7           │

│  └────────────────┘                                              │

└───────────────────────────────────────────────────────────────────┘

│                    │                       │

▼                    ▼                       ▼

Supabase Postgres     MinIO (audio)          SIP trunk

│

▼

Dashboard (existing pipeline)

## 2.2 Component sizing (initial)

| Component | Instances | Notes |
| --- | --- | --- |
| Platform API | 1 | Stateless |
| Campaign Engine | 1 | Single-writer per campaign (LLD §7) |
| Dialer | 1 | Single dispatch loop |
| Session Workers | Scaled to concurrency | Target ≥10 concurrent (NFR-SCAL-01) |
| LiveKit | 1 | Or Cloud in early phases |

Deliberate simplicity. Single instances of control-plane services are correct at this scale and for one operator (Objective 6). Horizontal scaling is a design property (NFR-SCAL-02), not a v1 deployment.

## 2.3 Coexistence with Dograh

Dograh remains running and fully capable throughout (constraint C-04). It is not

modified, not degraded, and not decommissioned until after Gate G7. It is the rollback

target.

────────────────────────────────────────

# 3. Configuration and Secrets

| Class | Storage | Rule |
| --- | --- | --- |
| Secrets (provider keys, DB credentials, webhook secrets) | Environment variables via Coolify | Never in git, never in agent artefacts (NFR-SEC-01) |
| Agent configurations | Git | Source of truth (FR-AGENT-02) |
| Platform defaults | Git | Versioned |
| Campaign overrides | Database | Operator-set |

Resolution order, most specific winning: platform default → agent version → campaign

override.

Secret rotation is a documented procedure (§10.7) rather than an ad-hoc action,

because provider auth failure is one of the two historical outage causes.

────────────────────────────────────────

# 4. CI/CD

## 4.1 Pipeline

commit

│

├─▶ lint + type check

├─▶ unit tests            (TP-001 §3)          ─┐

├─▶ integration tests     (TP-001 §4)           ├─ all on simulators, no calls

├─▶ config validation     (LLD §3.1 V1–V9)     ─┘

│

├─▶ build container images

│

├─▶ deploy to STAGING     (automatic)

│

└─▶ deploy to PROD        (MANUAL APPROVAL REQUIRED)

## 4.2 Rules

| Rule | Reason |
| --- | --- |
| No CI stage may place a real call | TP-001 §1.3 |
| Production deployment is manual and explicit | C-05 — live campaigns, real customers |
| Agent config validation runs in CI, before deployment | Catches V1–V9 violations before they can reach a call |
| Database migrations run as an explicit, ordered step | FR-DATA-05 |
| A production deploy while a campaign is running requires acknowledgement | Campaigns pin agent versions, but infrastructure changes still affect in-flight calls |

────────────────────────────────────────

# 5. Release Procedure

## 5.1 Platform release

Confirm no campaign is running, or acknowledge the running campaign explicitly

Verify CI green

Apply database migrations

Deploy control plane

Deploy session workers

Verify /api/health including provider status

Place one simulated call

Place one real test call to an operator number

Monitor for one campaign cycle

## 5.2 Agent release

Edit the agent artefact in git; commit

Dry run the deployment; read the diff (default behaviour — NFR-USE-03)

Confirm the diff is only what was intended

Apply, pinning the version

Text-based evaluation (TP-001 §7.3)

One real test call

Analyse transcript and latency before any further change

Steps 2–3 are non-negotiable. A stale local file silently reverting live tuning is a documented historical failure (REG-10).

────────────────────────────────────────

# 6. Rollback

| Scenario | Procedure | Target |
| --- | --- | --- |
| Bad agent version | Redeploy previous version | ≤ 5 min (NFR-REL-05) |
| Bad platform release | Redeploy previous images; reverse migration if required | ≤ 15 min |
| Platform unfit for a vertical | Repoint the vertical to Dograh | ≤ 30 min (NFR-REL-06) |

**The Dograh rollback must be rehearsed before G7, not first attempted during an

incident.** Rehearsal is an explicit exit criterion of that gate.

────────────────────────────────────────

# 7. Cut-Over Strategy

## 7.1 Principle

Per-vertical, lowest-value first, never all at once. Dograh continues to serve every

vertical not yet migrated.

## 7.2 Sequence

| Step | Vertical | Rationale |
| --- | --- | --- |
| 1 | Lowest-value / lowest-volume | A defect here costs least |
| 2 | Next vertical | Only after step 1 runs a full campaign cycle cleanly |
| 3 | … | … |
| Last | Loan (workflow 1) | Highest value, most tuned, most exposed — migrated last |

## 7.3 Per-vertical criteria

Before migrating a vertical:

☐ Its agent passes text evaluation (TP-001 §7.3)

☐ Real test calls pass (RT-02…05)

☐ Latency and ASR at or above the Dograh baseline for that vertical

☐ A small live campaign (RT-06) completes correctly

☐ Rollback to Dograh rehearsed for this vertical

☐ Operator accepts by ear (UAT-10)

After migrating:

☐ Dograh workflow left intact, unpublished changes only

☐ One full campaign cycle monitored closely

☐ Outcomes compared against the vertical's historical rates

## 7.4 Rollback trigger

Any of: platform-fault call rate above 1%; latency regression beyond parity; a

compliance defect; or operator judgement. **Rollback is not a failure of the programme;

refusing to roll back is.**

────────────────────────────────────────

# 8. Monitoring

## 8.1 Health

GET /api/health reports: database, object storage, LiveKit, SIP registration, and each

AI provider (reachability and credential validity).

## 8.2 Metrics

| Metric | Source |
| --- | --- |
| Calls attempted / connected / failed | call |
| Platform-fault rate | call.end_reason + event |
| Turn latency p50 / p95, with component breakdown | turn |
| ASR confidence distribution | turn |
| Disposition distribution | call |
| Provider error rate by type | event |
| Concurrent calls | runtime |
| Cost per call by component | call.cost |

## 8.3 Retention

| Data | Retention |
| --- | --- |
| Call and turn records | Per policy (FR-DATA-03) |
| Recordings | Per policy; training_use_permitted governs reuse |
| Events | Shorter than call records |
| Audit log | Longest — compliance evidence |

────────────────────────────────────────

# 9. Alerting

Few alerts, so that they are read. Each maps to an action in §10.

| Alert | Condition | Severity | Runbook |
| --- | --- | --- | --- |
| Provider credit exhausted | PROVIDER_CREDIT_EXHAUSTED | Critical | §10.1 |
| Provider auth failed | PROVIDER_AUTH_FAILED | Critical | §10.2 |
| Rate limiting | PROVIDER_RATE_LIMITED above threshold | High | §10.3 |
| Silent call | Any SILENT_CALL | High | §10.4 |
| Platform-fault rate | > 1% of attempts | High | §10.5 |
| Latency regression | p50 above parity | Medium | §10.6 |
| Campaign stalled | Running, no completion in interval | Medium | §10.8 |
| SIP registration lost | Trunk unregistered | Critical | §10.9 |
| Webhook failures | Sustained WEBHOOK_FAILED | Medium | §10.10 |

The first two are Critical because both have already caused multi-day production outages, and in both cases the alert that would have resolved them in minutes did not exist.

────────────────────────────────────────

# 10. Runbooks

Each runbook exists because the failure has occurred, or because its absence would be

costly. Written before cut-over, not during an incident.

## 10.1 Provider credit exhausted

Symptom. Every call fails immediately, often at 0 s. PROVIDER_CREDIT_EXHAUSTED.

This is a billing problem, never a prompt or configuration problem.

Confirm the provider from the event payload

Confirm the campaign auto-paused (LLD §5.3) — if not, pause manually

Top up the provider account

Verify with /api/health

Place one test call

Resume the campaign

*History: exhausted TTS credit killed every call across three workflows; a call seven

minutes earlier had completed normally. Nothing about the agent had changed.*

## 10.2 Provider auth failed

Symptom. All calls fail; PROVIDER_AUTH_FAILED.

Confirm which provider

Check whether the key was rotated or revoked

Re-issue and update the environment variable; never commit it

Restart affected services; verify health

Test call, then resume

## 10.3 Rate limiting

Symptom. Intermittent failures, retries, elevated latency.

Identify the provider and the limit hit (per-minute vs per-day)

Reduce campaign concurrency

If a daily cap: stop the campaign — continuing burns the contact list against a

wall. Resume next cycle or raise the tier

Consider a provider tier upgrade if recurrent

*History: a daily LLM token cap presented as ordinary call failures and cost days of

misdirected prompt debugging. Approximately 4–7 calls per day were possible before every

call began failing at two seconds.*

## 10.4 Silent call

Symptom. A call completes with no system speech.

Open the call; check for SESSION_FATAL or provider events

Check whether TTS produced audio

Check whether the Brain returned text

If the Brain returned nothing: an unhandled input reached no re-prompt — a defect

against FR-BRAIN-12; raise S1

Add a regression test before closing

## 10.5 Elevated platform-fault rate

Group recent event rows by type — one cause usually dominates

If provider-related, follow §10.1–10.3

If session-related, check worker resources

If unclear, pause the campaign. **Pausing is cheap; calling customers with a broken

agent is not.**

## 10.6 Latency regression

Pull the component breakdown (TP-001 §7.1) — do not guess

Attribute to STT, Brain or TTS by comparing against baseline

Do not trim prompts as a first response. Measurement has repeatedly shown prompt

size is worth ~0.1 s while turn-taking configuration is worth over a second

Check whether endpointing configuration drifted (REG-12)

If a provider is slow, consider failover

Shortening spoken Telugu lines is the one prompt-side lever that pays, because Telugu tokenizes expensively and TTS time scales with output length. Shortening instructions does not.

## 10.7 Secret rotation

Issue the new credential at the provider

Update the environment variable in Coolify

Restart affected services

Verify /api/health

Revoke the old credential only after verification

Record in the audit log

## 10.8 Campaign stalled

Check status — paused automatically?

Check gate reasons on pending contacts (last_gate_reason)

Common benign cause: outside the calling window

Common real cause: concurrency gate blocked by sessions that never terminated —

check for orphaned workers

Check next_eligible_at clustering from retry backoff

## 10.9 SIP registration lost

Confirm trunk status with the provider

Check credentials and network egress

Re-register; verify with a test call

If provider-side, pause campaigns until restored — failed originations otherwise

consume retry budget for no reason

## 10.10 Webhook failures

Confirm the client endpoint is reachable

Verify the signing secret matches

Replay failed deliveries once resolved

Client-side outages must not block calling — delivery is retried independently

## 10.11 Suspected echo (agent answering itself)

Symptom. Transcripts show the agent's previous sentence attributed to the caller;

the agent answers itself and never advances.

Compare turn.caller_text against the preceding turn.agent_text

Check for ECHO_SUPPRESSED events — if absent, Echo Guard did not fire

Usual real-world cause: the caller is on speakerphone

Tune Echo Guard window/similarity; add the case to the regression corpus

Do not modify prompts for this symptom. It is acoustic, and looks exactly like a

prompt defect.

────────────────────────────────────────

# 11. Backup and Disaster Recovery

| Asset | Backup | RPO | RTO |
| --- | --- | --- | --- |
| Database | Managed Supabase backups | ≤ 24 h | ≤ 4 h |
| Recordings | MinIO; verify durability config | ≤ 24 h | ≤ 24 h |
| Agent configs | Git | 0 | Minutes |
| Platform config | Git | 0 | Minutes |
| Secrets | Operator's password manager | Manual | Minutes |

Restore must be tested, not assumed. An untested backup is a hypothesis.

Whole-platform DR: repoint verticals to Dograh (§6) while rebuilding. This is the

practical benefit of not decommissioning Dograh early.

────────────────────────────────────────

# 12. Capacity

| Dimension | Initial | Trigger to revisit |
| --- | --- | --- |
| Concurrent calls | 10 | Sustained gate-4 deferrals |
| Contacts per campaign | 50,000 | Ingestion slowdown |
| Storage | Existing MinIO | 70% utilisation |
| Provider limits | Current tiers | Any PROVIDER_RATE_LIMITED |

Provider quotas are a capacity dimension, not merely an error condition. They should be reviewed before each volume increase — the historical incident was fundamentally a capacity planning failure that presented as a software defect.

────────────────────────────────────────

# 13. Routine Operations

| Cadence | Task |
| --- | --- |
| Per campaign | Pre-flight: health, provider credit, calling window, suppression freshness |
| Daily (while migrating) | Review failed calls; check platform-fault rate |
| Weekly | Latency and ASR trend; provider spend vs forecast |
| Monthly | Retention job verification; backup restore test; secret age review |
| Per release | §5 procedure |
| Quarterly | Config drift audit (REG-12); runbook review |

────────────────────────────────────────

# 14. Decommissioning Dograh

Only after all of:

☐ Every vertical migrated and stable for a full campaign cycle

☐ Rollback rehearsed and no longer exercised in anger

☐ Historical call data exported and retained

☐ Recordings needed for the ASR workstream secured in MinIO

☐ Operator confirms no vertical remains dependent

Even then, archive rather than delete: retain the workflow definitions and

configuration as documentation of the tuned behaviour, which took months of production

diagnosis to arrive at.

────────────────────────────────────────

# Appendix A — Operational Risks

| ID | Risk | Mitigation |
| --- | --- | --- |
| OR-1 | Single operator unavailable during a live campaign | Campaigns pause safely; no unattended auto-resume after a critical alert |
| OR-2 | Provider quota exhausted mid-campaign | §10.1/§10.3; pre-flight credit check; capacity review (§12) |
| OR-3 | Self-hosted LiveKit exceeds operational capacity | A-02: LiveKit Cloud for v1 |
| OR-4 | Cut-over regression noticed only by the client | Per-vertical migration; outcome-rate comparison (§7.3) |
| OR-5 | Config drift between artefact and running system | Post-deploy verification; quarterly audit (REG-12) |
| OR-6 | Backup never restored until needed | Monthly restore test (§11) |
| OR-7 | Runbooks written but never rehearsed | Rollback rehearsal is a G7 exit criterion (§6) |