# Test Plan

# Self-Hosted Voice AI Orchestration Platform ("Project Vaani")

| Field | Value |
| --- | --- |
| Document ID | TP-001 |
| Version | 1.0 |
| Date | 2026-08-23 |
| Status | Draft |
| Preceding documents | FS-001, SRS-001, HLD-001, LLD-001 |
| Standard | Structured after IEEE 829 |

────────────────────────────────────────

# 1. Introduction

## 1.1 Purpose

This document defines how the platform will be verified and validated. In the V-model

adopted for this programme, each specification document has a paired test level:

FS-001  ─────────────────────────────────────▶  Acceptance / UAT      (§6)

│                                                      ▲

▼                                                      │

SRS-001  ────────────────────────────────────▶  System Testing        (§5)

│                                                      ▲

▼                                                      │

HLD-001  ────────────────────────────────────▶  Integration Testing   (§4)

│                                                      ▲

▼                                                      │

LLD-001  ────────────────────────────────────▶  Unit Testing          (§3)

│                                                      ▲

└──────────────▶  Implementation  ─────────────────────┘

## 1.2 The hybrid model in testing

FS-001 §7.1 established that the system has two parts of different character. This

carries directly into the test approach:

| Subsystem | Verification approach |
| --- | --- |
| Telephony, dialer, campaigns, data, API | Deterministic. Pass/fail assertions. Test-first where practical. |
| Conversation quality, Telugu ASR, latency | Empirical. Measured against a baseline on a fixed corpus, judged by threshold and by ear. |

A pass/fail assertion cannot express "the agent sounded pushy." §7 defines how the empirical side is measured rigorously without pretending it is deterministic.

## 1.3 Guiding principle

No test may place a billed call unless the test's purpose is to place a billed call.

The Simulator adapters (LLD §1.1, §1.2) exist so that the entire system can be exercised

end-to-end at zero cost and zero risk to real people. Real-call testing is a deliberate,

budgeted, small-N activity (§5.3), never a default.

────────────────────────────────────────

# 2. Test Strategy

## 2.1 Scope of testing

| In scope | Out of scope |
| --- | --- |
| All v1 functional requirements (SRS §3) | v2/W-priority requirements |
| All v1 non-functional requirements (SRS §4) | Third-party provider internals |
| Regression against known production failures (§8) | Load beyond NFR-SCAL-01 (10 concurrent) |
| Compliance-critical behaviour (§9) | Penetration testing (deferred) |

## 2.2 Test environments

| Env | Telephony | STT/TTS/LLM | Database | Real calls |
| --- | --- | --- | --- | --- |
| LOCAL | Simulator | Simulator / fixtures | Ephemeral | Never |
| CI | Simulator | Simulator | Ephemeral | Never |
| STAGING | Real trunk, test numbers only | Real providers | Staging DB | Operator's own numbers only |
| PROD | Real trunk | Real providers | Production DB | Yes — gated |

Rule: STAGING dials only an allow-list of operator-controlled numbers. The allow-list

is enforced as an additional dial gate (LLD §1.7), not as a convention.

## 2.3 Test data

| Asset | Purpose | Notes |
| --- | --- | --- |
| Telugu audio corpus | ASR accuracy measurement (§7.2) | Held out; assembled from consented production recordings. This is prerequisite RQ-5 and blocks Gate G4. |
| Reference transcripts | WER ground truth | Human-verified |
| Entity list | Entity accuracy (§7.2) | Names, cities, amounts, product terms |
| Conversation scenario set | Brain behaviour (§5.2) | Derived from real transcripts |
| Contact list fixtures | Campaign tests | Synthetic numbers only |
| Failure fixtures | Provider-fault simulation (§8) | 429, 402, 401 responses |

RQ-5 must be actioned early. Without an agreed, held-out audio set, "accuracy parity with the incumbent" cannot be demonstrated or disputed, and Gate G4 becomes a matter of opinion.

## 2.4 Tooling

| Need | Tool |
| --- | --- |
| Unit / integration | pytest |
| API contract | Schema validation against LLD §6 |
| Conversation evaluation | Existing probe_chat.py, invest_train.py, loan_train.py (adapted) |
| Call analysis | Existing analyze_runs.py, recent_calls.py |
| Model comparison | Existing compare_models.py |
| Real test calls | Existing place_test_call.py (adapted) |
| WER computation | Standard WER over the §2.3 corpus |

Reuse is deliberate (HLD ADR-06): these harnesses already encode hard-won evaluation

practice.

────────────────────────────────────────

# 3. Unit Testing — verifies LLD-001

## 3.1 Approach

Test-first for deterministic modules. Every external dependency replaced by a double.

No unit test touches a network.

## 3.2 Coverage requirements

| Module | Must-test |
| --- | --- |
| TelephonyPort adapters | Outcome mapping incl. unknown → FAILED + event; originate idempotency per session_ref |
| SttPort adapters | Streaming assembly; capabilities honesty; vocabulary pass-through |
| TtsPort adapters | First-chunk latency; cancel() aborts mid-stream |
| HybridEndpointer | Threshold logic; max_silence_s floor; `min_words=1` accepts one-word turns |
| EchoGuard | Detects echo within window; does not suppress genuine repetition outside it; emits event on every suppression |
| Brain turn algorithm | Opt-out pre-check fires before the model; correction ≠ refusal; re-prompt cap; closing statement emitted exactly once; tool round cap of 2 |
| Dial gates | Order; first non-ALLOW wins; suppression is DENY; reason persisted |
| Config validator | Every rule V1–V9 (LLD §3.1), each with a positive and a negative case |
| State machines | Every legal transition; every illegal transition rejected |
| Retry policy | Per-fault behaviour incl. credit-exhausted → pause, not retry |

## 3.3 Exit criteria

All unit tests pass in CI

Every LLD §3.1 validation rule has both a passing and a failing case

Every event type in LLD §5.1 is emitted by at least one test

────────────────────────────────────────

# 4. Integration Testing — verifies HLD-001

## 4.1 Approach

Real modules, simulated externals. Verifies that the seams in HLD §4 hold.

## 4.2 Test cases

| ID | Case | Verifies |
| --- | --- | --- |
| IT-01 | Dialer → Telephony → Session: gates pass, call originates, session starts | HLD §5.1 |
| IT-02 | Full simulated call: greeting → 3 turns → closing → records written | HLD §5.1 |
| IT-03 | Turn record contains all five timestamps and a computed latency | FR-OBS-02 |
| IT-04 | Barge-in: caller speaks during TTS; synthesis cancelled ≤300 ms | FR-PIPE-10 |
| IT-05 | Echo: system speech fed back as caller audio; suppressed, not answered | FR-PIPE-12 |
| IT-06 | One-word Telugu reply registers as a turn | FR-PIPE-09 |
| IT-07 | Unhandled input → re-prompt, then capped; never silence | FR-BRAIN-12/13 |
| IT-08 | Opt-out → suppression row written → subsequent dial denied | FR-BRAIN-10, FR-CMP-01 |
| IT-09 | Correction ("personal loan కాదండి, home loan") is not treated as refusal | FR-BRAIN-09 |
| IT-10 | Provider 429 → typed event, contact returns to pending, not failed | LLD §5.2 |
| IT-11 | Provider 402 → campaign paused, critical alert, no further dialling | LLD §5.3 |
| IT-12 | Tool call mid-conversation; filler speech emitted past threshold | FR-BRAIN-05/06, FR-PIPE-17 |
| IT-13 | Control-plane restart mid-campaign → resumes, no contact re-dialled | FR-CAMP-10, NFR-REL-02 |
| IT-14 | Two workers claim contacts concurrently → no double dial | LLD §7 |
| IT-15 | Agent deploy dry-run reports changes and writes nothing | FR-AGENT-06 |
| IT-16 | Agent deploy does not alter fields absent from the payload | FR-AGENT-05 |
| IT-17 | Campaign pinned to version N unaffected by deploying version N+1 mid-run | LLD §2.2 |
| IT-18 | Webhook signed correctly; retried on failure; WEBHOOK_FAILED raised | FR-CAMP-12/13 |
| IT-19 | Session crash affects one call only | NFR-REL-03 |
| IT-20 | Calling-window gate defers outside permitted hours | FR-CAMP-06 |

## 4.3 Exit criteria

All IT cases pass on CI against simulators. IT-08, IT-09, IT-11 and IT-16 are

blocking — each corresponds to a defect that has already caused real harm.

────────────────────────────────────────

# 5. System Testing — verifies SRS-001

## 5.1 Approach

Whole system, staging environment, real providers. Two sub-phases: simulated telephony

first (§5.2), then a small number of real calls (§5.3).

## 5.2 Functional system tests (simulated telephony, real AI providers)

| ID | Case | Requirement |
| --- | --- | --- |
| ST-01 | Upload 500-contact CSV; validation rejects malformed and de-duplicates | FR-CAMP-01/02 |
| ST-02 | Create, start, pause, resume, stop a campaign | FR-CAMP-03/04 |
| ST-03 | Concurrency never exceeds configured maximum | FR-CAMP-05 |
| ST-04 | Retry policy honoured per outcome | FR-CAMP-07 |
| ST-05 | Suppressed numbers never dialled — including via the test-call endpoint | FR-CMP-01 |
| ST-06 | Full conversation scenario set produces correct dispositions | FR-BRAIN-08 |
| ST-07 | Extraction schema populated correctly across scenarios | FR-BRAIN-07 |
| ST-08 | Campaign report aggregates match underlying call records | FR-OBS-07 |
| ST-09 | Operator identifies cause of a seeded failure from dashboard in ≤2 min | NFR-USE-01 |
| ST-10 | Campaign start requires confirmation and states the dial count | NFR-USE-02 |
| ST-11 | Rollback to previous agent version completes in ≤5 min | NFR-REL-05 |
| ST-12 | Retention job deletes expired recordings | FR-DATA-03 |
| ST-13 | Recording URLs expire; unauthenticated access refused | NFR-SEC-05 |
| ST-14 | 10 concurrent simulated calls sustained | NFR-SCAL-01 |
| ST-15 | Contact list of 50,000 accepted and dialled through | NFR-SCAL-03 |

## 5.3 Real-call system tests — budgeted and gated

Real calls cost money and reach real people. This suite is deliberately small and

requires explicit operator authorisation per run.

| ID | Case | N | Target |
| --- | --- | --- | --- |
| RT-01 | End-to-end call to operator's own number completes | 1 | Gate G3 |
| RT-02 | Telugu conversation, all turn types exercised | 3–5 | G4 |
| RT-03 | Barge-in behaviour on a real mobile connection | 2 | G4 |
| RT-04 | Speakerphone echo condition | 2 | G4 |
| RT-05 | Poor-network condition | 2 | G4 |
| RT-06 | Small live campaign, real contacts | 10–20 | Gate G5 |

Protocol for every real-call run — derived from established operating practice:

Dry-run the deployment first; confirm the diff

Confirm the intended target numbers explicitly

One call at a time. Analyse the transcript and latency before the next

Fix one thing between calls, not several — otherwise attribution is impossible

Record findings before proceeding

Step 3 and 4 are not bureaucracy. Batch-calling and multi-fixing is how the incumbent accumulated undiagnosed defects.

## 5.4 Exit criteria

All ST cases pass; RT-01 passes for G3; RT-02…05 pass for G4; RT-06 passes for G5.

────────────────────────────────────────

# 6. Acceptance Testing (UAT) — validates FS-001

## 6.1 Approach

Performed by the operator (Vishnu), on real calls, judged partly by ear. This is

validation — "did we build the right thing" — not verification.

## 6.2 Acceptance criteria

| ID | Criterion | Basis |
| --- | --- | --- |
| UAT-01 | Turn latency is no worse than the incumbent baseline | NFR-PERF-01 |
| UAT-02 | Telugu transcription is no worse than the incumbent | NFR-QUAL-01 |
| UAT-03 | The agent does not interrupt the caller mid-sentence | FR-PIPE-08 |
| UAT-04 | The agent does not answer itself | NFR-QUAL-03 |
| UAT-05 | No call ends in silence | NFR-QUAL-05 |
| UAT-06 | A caller correcting themselves is not treated as opting out | NFR-QUAL-06 |
| UAT-07 | The closing statement is spoken once | NFR-QUAL-07 |
| UAT-08 | A campaign can be run start to finish without engineering intervention | FR-CAMP-* |
| UAT-09 | The cause of any failed call is determinable from the dashboard | NFR-USE-01 |
| UAT-10 | The operator judges the conversation acceptable to put in front of a client | NFR-QUAL-08 |

UAT-10 is the real gate. Every other criterion can pass while the agent still sounds wrong. Metric parity is necessary and insufficient; this has already occurred on the incumbent, which passed automated gates and was never verified by ear.

## 6.3 Exit criteria

All UAT criteria accepted by the operator in writing. Gate G6.

────────────────────────────────────────

# 7. Specialised Voice Testing

## 7.1 Latency benchmark

Method. Over a fixed scenario set, compute the distribution of turn_latency_s from

the turn table (LLD §2.1).

| Metric | Parity target | Stretch |
| --- | --- | --- |
| p50 | ≤ 1.95 s | ≤ 1.50 s |
| p95 | ≤ 3.00 s | ≤ 2.50 s |
| Barge-in stop | ≤ 300 ms | — |

Component attribution is mandatory. Each run reports the breakdown across

speech_end → stt_final → brain_first_token → brain_complete → tts_first_audio.

Model TTFB must not be reported as responsiveness. On reasoning models it measures the first reasoning token, not the first spoken word, and was previously wrong by an order of magnitude (0.09 s TTFB against a 1.95 s turn). Any report quoting TTFB as the headline latency figure is defective.

## 7.2 ASR accuracy benchmark

| Metric | Definition | Target |
| --- | --- | --- |
| WER | Word error rate over the held-out corpus | ≤ incumbent baseline |
| Entity accuracy | Correct recognition of names, cities, amounts, product terms | Measured and reported separately |
| Turn registration | Proportion of caller utterances registered as turns | 100% incl. one-word |

Entity accuracy is reported separately and deliberately. Overall WER can improve

while the words that actually determine call outcome — a customer's name, a city, an

amount — get worse. Published Indic ASR work indicates entity-dense audio is precisely

where the gap sits, and it is the metric the Phase 4 fine-tuning workstream will be

judged on.

## 7.3 Conversation quality evaluation

Text-based evaluation against the scenario set, using the existing eval harnesses. Runs

without placing calls, so it is cheap enough for every change.

| Dimension | Method |
| --- | --- |
| Goal completion | Did the agent reach a correct disposition |
| Objection handling | Scenario set includes refusals, corrections, hesitation, questions |
| Instruction adherence | No improvised content outside the instruction set |
| Language quality | Natural spoken Telugu; not stilted or over-formal |
| Turn economy | Reasonable number of turns to outcome |

Cost note. The operator is cost-sensitive about evaluation tokens. The default is a small gate suite run per change; the full battery is run at gates only.

## 7.4 Regression baseline

Before any migration, the incumbent is measured on the same corpus and scenario set. All

"parity" claims are against that recorded baseline, not against memory.

This baseline capture is a prerequisite for Gate G4 and must be scheduled explicitly.

────────────────────────────────────────

# 8. Regression Suite — Known Production Failures

Every case below reproduces a defect that has already occurred in production. This is

the highest-value section of this document: these are not hypothetical.

| ID | Historical failure | Test |
| --- | --- | --- |
| REG-01 | Turn threshold set to 3 words; one-word Telugu replies never heard | Assert one-word turns register; assert validator rejects min_words > 1 |
| REG-02 | Endpointing too aggressive; callers cut off mid-sentence | Assert Telugu max_silence_s floor of 0.60 enforced at config load |
| REG-03 | Agent transcribed and answered its own speech (speakerphone echo) | IT-05 plus real-call RT-04 |
| REG-04 | A caller's correction matched a refusal condition; told they would not be called again | IT-09, UAT-06 |
| REG-05 | Closing statement spoken twice | Validator rule V3; assert single emission |
| REG-06 | Silent call from an unhandled input with no exit | IT-07; assert zero SILENT_CALL events |
| REG-07 | Daily LLM token cap presented as ordinary call failure for days | IT-10; assert typed event and retry, not outcome=failed |
| REG-08 | TTS credit exhaustion killed every call at 0 s | IT-11; assert campaign pauses and alerts |
| REG-09 | Config write replaced the whole object and destroyed a model override | IT-16; assert absent fields untouched |
| REG-10 | Deployment silently reverted live tuning from a stale local file | IT-15; assert dry-run diff shown before apply |
| REG-11 | Multiple edges collapsed on persistence, stranding callers with no exit | N/A by design — no graph (HLD ADR-03). Assert every end condition has a path |
| REG-12 | Turn-taking parameter drifted back to a default | Assert deployed config matches the artefact after deploy; periodic drift check |

REG-11 is included to record that an entire class of incumbent defect is eliminated by the architecture rather than tested against. That is the point of ADR-03.

────────────────────────────────────────

# 9. Compliance Testing

| ID | Case | Requirement |
| --- | --- | --- |
| CT-01 | Suppressed number never dialled by any path, including test calls | FR-CMP-01 |
| CT-02 | Opt-out during a call writes suppression before the call ends | FR-BRAIN-10 |
| CT-03 | Calling-window enforcement across timezone boundaries | FR-CAMP-06 |
| CT-04 | Disclosure statement delivered when configured | FR-CMP-03 |
| CT-05 | training_use_permitted defaults false; export excludes non-consented audio | FR-CMP-04, FR-DATA-06 |
| CT-06 | Retention deletes both database rows and stored objects | FR-DATA-03 |
| CT-07 | Contact provenance and consent basis recorded on every list | FR-CMP-02 |
| CT-08 | Audit log records every campaign start/stop and agent deploy | FR-CMP-05 |

CT-05 is deliberately a test and not merely a default. An export that quietly includes non-consented audio would be a regulatory breach discoverable only afterwards.

────────────────────────────────────────

# 10. Defect Management

| Severity | Definition | Action |
| --- | --- | --- |
| S1 Critical | Places wrong calls, breaches compliance, or loses campaign state | Stop; fix before any further testing |
| S2 Major | A requirement fails; no safe workaround | Blocks the current gate |
| S3 Minor | Requirement partially met; workaround exists | Fix before the next gate |
| S4 Cosmetic | No functional impact | Backlog |

Every S1 and S2 defect must gain a regression test in §8 before closure.

────────────────────────────────────────

# 11. Gate Entry and Exit Criteria

| Gate | Entry | Exit |
| --- | --- | --- |
| G3 First call | Unit + IT pass on simulators | RT-01 passes; a real call completes end to end |
| G4 Quality parity | G3; §7.4 baseline captured; §2.3 corpus assembled | §7.1 and §7.2 at or above baseline; RT-02…05 pass; REG-01…06 pass |
| G5 Campaign parity | G4 | ST-01…15 pass; RT-06 passes; REG-07…12 pass |
| G6 UAT | G5 | All §6.2 criteria accepted in writing, incl. UAT-10 |
| G7 Cut-over | G6 | §9 compliance suite passes; rollback rehearsed (NFR-REL-06); regulatory items OI-3/OI-4 cleared |

────────────────────────────────────────

# 12. Traceability Summary

| Requirement group | Verified by |
| --- | --- |
| FR-TEL-* | Unit §3.2; IT-01; RT-01 |
| FR-PIPE-* | Unit §3.2; IT-04/05/06/12; §7.1; §7.2; RT-02…05 |
| FR-BRAIN-* | Unit §3.2; IT-07/08/09/12; §7.3; ST-06/07 |
| FR-AGENT-* | Unit §3.2; IT-15/16/17; ST-11 |
| FR-CAMP-* | IT-13/14/18/20; ST-01…04; RT-06 |
| FR-OBS-* | IT-03; ST-08/09 |
| FR-UI-* | ST-09/10; UAT-08/09 |
| FR-DATA-* | ST-12; CT-05/06 |
| FR-CMP-* | CT-01…08 |
| NFR-PERF-* | §7.1 |
| NFR-QUAL-* | §7.2; §7.3; UAT-01…07/10 |
| NFR-REL-* | IT-10/11/13/19; ST-11 |
| NFR-SCAL-* | ST-14/15 |
| NFR-SEC-* | ST-13; CT-08 |
| NFR-MAINT-* | Simulator adapters; §2.2 LOCAL env |
| NFR-USE-* | ST-09/10; UAT-09 |

────────────────────────────────────────

# Appendix A — Test Prerequisites

| ID | Prerequisite | Blocks |
| --- | --- | --- |
| TPR-1 | Held-out Telugu audio corpus with verified transcripts (SRS RQ-5) | G4 |
| TPR-2 | Incumbent baseline measured on that corpus (§7.4) | G4 |
| TPR-3 | Conversation scenario set derived from real transcripts | §5.2, §7.3 |
| TPR-4 | Staging allow-list of operator-controlled numbers | §2.2 |
| TPR-5 | Provider failure fixtures (429, 402, 401) | IT-10/11 |
| TPR-6 | Simulator adapters delivered | All of §3, §4, §5.2 |

TPR-1 and TPR-2 have long lead times and are frequently deferred until they block a gate. They should be started in the first phase of implementation, not the last.